# QDCTI Lab Communication - Development Log

Last updated: 2026-06-17

# 1. Project Overview

| Item | Details |
| --- | --- |
| Project | QDCTI Lab Communication System |
| Tech Stack | Vue 3 + Vite + Element Plus + Supabase |
| Deployment | GitHub Pages (Hash Router) |
| Backend | Supabase (PostgreSQL + Auth + Storage + Realtime) |
| Repository | github.com/ctiduning/lab-communication |

# 2. Architecture

Vue 3 Composition API + Element Plus UI. Frontend accesses DB directly via Supabase JS SDK (no separate backend). Hash routing for GitHub Pages compatibility.

Key dependencies: vue ^3.3.13, vue-router ^4.2.5, element-plus ^2.5.1, @supabase/supabase-js ^2.107.0, pinyin-pro ^3.28.1, xlsx ^0.18.5.

# 3. Database Schema

Tables: profiles (users), communications (messages), communication_recipients (per-user status), replies, announcements, announcement_reads, reactions (like/dislike), notifications, message_templates.

All tables have Row Level Security with auth.uid() = user_id policies.

Communication types: paid_urgent, free_urgent, data_dispute, follow_up, consultation, other, unqualified, data_confirm.

Department hierarchy: Level1 (Business/Lab) -> Level2 (product line) -> Level3 (region/test group)

# 4. Route Design

| Path | Component | Description |
| --- | --- | --- |
| /login | Login.vue | Login |
| / | Home.vue | Dashboard |
| /admin | Admin.vue | Admin Console |
| /announcements | Announcements.vue | Notices |
| /business-initiate | BusinessInitiate.vue | Biz Initiate |
| /lab-initiate | LabInitiate.vue | Lab Initiate |
| /profile | Profile.vue | Settings |
| /history | History.vue | History |

# 5. Development History

## Phase 1: Foundation

Project init with Vite + Vue 3 + Element Plus. Supabase Auth integration. Router + navigation guard.

## Phase 2: Core Communication

commit a5cf7b1 - Recall display optimization: removed 5-min limit, show recalled msgs in all tabs with light red bg.

## Phase 3: UI Enhancement + Bug Fixes

commit 4c8af06 - Pinyin search + card 2x sizing. pinyinSearch.js extended for employee_id/phone/email/dept.

commit 27ff9e4 - Fixed stray </el-form-item> breaking build.

Profile.vue: fixed department field camelCase->snake_case. BusinessReceive: recall button checks. LabReceive: CSS fix.

## Phase 4: Template Management

Added RLS policies for message_templates. Removed required validation on template fields.

## Phase 5: Admin + LabReceive Fixes

commit ef6d56b - Admin shows recalled status in comms log.

commit e152e71 - LabReceive detail dialog now uses dept card grouping like BusinessReceive.

## Phase 6: Recall UI Unification

commit c667531 - Added missing inline reply functions to LabReceive.

commit 277905b - Recall bg color changed from light red (#fff0f0) to light purple (#f5f0ff). Template btn white text.

## Phase 7: Announcement Fix

commit 1953fee - Removed target_regions field, fixed Qingdao business announcement error.

# 6. Key Business Logic

## 6.1 Communication Flow

Sender fills form -> selects recipients/dept cards -> sends -> recipient views -> replies/completes -> sender can append reply, mark complete, or recall.

## 6.2 Recall Logic

No time limit on recall. Recalled msg visible to both sides with light purple bg, only Complete action allowed, all other buttons hidden.

## 6.3 Dept Card Mechanism

Dept card = inspector_leader + inspector_leader_assistant. Choosing a dept card selects all group leads. Any one reply = group handled.

# 7. SQL Migration Scripts

migrations/003-006: Role fixes, user registration fixes.

supabase/migrations: Performance indexes.

supabase_add_last_active.sql: Add last_active_at column.

supabase-changes.sql: Announcement flagging + unique constraint.

supabase_fix_rls_security.sql: RLS security fixes.

supabase_message_recall_fields.sql: Recall fields.

supabase_message_templates.sql: Templates table.

# 8. Troubleshooting

## Login failure

Check profiles + auth.users tables. Fix: UPDATE auth.users SET encrypted_password = crypt(...).

## All users offline in Admin

Run supabase_add_last_active.sql.

## Template save permission denied

Run RLS policy SQL for message_templates.

## Announcement malformed array literal

Already fixed in frontend. Optional: ALTER TABLE announcements DROP COLUMN target_regions;